TEST PLAN

E-Commerce Platform for Selling and
Promoting Handmade Products

# Table of Contents

1. Test Plan Identifier

2. Introduction

2.1 Purpose

2.2 Test Objectives

2.3 Product Overview and Scope

3. Test Items

4. Software Risk Issues

5. Features to Be Tested

FT-06 and FT-07 use a buyer session prepared in the test environment. How that session was created is not part of the feature.

6. Features Not to Be Tested

7. Test Approach

8. Pass/Fail and Acceptance Criteria

9. Suspension Criteria and Resumption Requirements

10. Test Deliverables

11. Test Tasks

12. Environmental Requirements

13. Staffing and Training Needs

14. Responsibilities

15. Schedule

16. Approvals

17. Expected Results

18. References

## Revision History

| Version | Date | Team | Reason For Changes |
| --- | --- | --- | --- |
| 1.0 | 21.10.2026 | The Workmen | Initial project-specific test plan |

# 1. Test Plan Identifier

This document defines the test plan for the Minimum Viable Product (MVP) of the E-Commerce Platform for Selling and Promoting Handmade Products.

| Document Information | Value |
| --- | --- |
| Project name | E-Commerce Platform for Selling and Promoting Handmade Products |
| Project team | The Workmen |
| Prepared by | Timergalin Timur; Lavitskaya Alexandra; Tolmatskaya Irina; Madenov Denis |
| Test Plan ID | WM-TP-001 |
| Document date | 21 October 2026 |
| Document status | Version 1.0 |
| Related specification | Software Requirements Specification (SRS), Version 1.0 |

# 2. Introduction

## 2.1 Purpose

The purpose of this Test Plan is to define the scope, methods, responsibilities, environment, schedule, and acceptance rules for testing the implemented MVP. It provides a common reference for the four-person development team and helps ensure that reported results are traceable to the project requirements rather than based on informal demonstrations alone.

## 2.2 Test Objectives

Testing is intended to:

- verify that implemented buyer and seller workflows behave according to the approved SRS and current API contracts;

- check interactions between the frontend, B2C backend, B2B backend, and order-processing functionality;

- verify authorization, resource ownership, input validation, and safe handling of failed or repeated operations;

- exercise applicable sandbox payment and delivery flows without using live transactions;

- record reproducible test results, defects, untested requirements, and limitations before the final demonstration.

## 2.3 Product Overview and Scope

The product is a web-based handmade-goods marketplace that connects seller-generated publications with product discovery and purchasing. Its principal areas are the buyer-facing B2C experience, the seller-facing B2B workspace, and order-processing functionality. The planned test scope includes only features that are available in a stable test build by the execution deadline. The project is an academic MVP and is not a production-readiness, regulatory-certification, or exhaustive penetration-testing exercise.

# 3. Test Items

The following software items and interfaces are within the intended test inventory. The precise version/build and availability of each item must be recorded when test execution starts. Items that are not ready will be marked Blocked or Not Testable, not Passed.

| Test item | Main test focus | Reference / notes |
| --- | --- | --- |
| 1. Web frontend | Buyer and seller screens; navigation; forms; client-side validation; API response handling; loading, empty and error states; responsive behavior on available browsers. | SRS Section 3.1 and corresponding B2C/B2B features in Section 4. |
| 2. B2C backend and page APIs | Page response models; home/feed and publication data; product/search responses; cart/checkout/order views; buyer identification; section-level error handling. | SRS Section 4.1; current approved B2C API contracts. |
| 3. B2B backend and seller APIs | Seller onboarding and store ownership; product and publication CRUD; media references; subscription restrictions; delivery preferences; seller order access and validation. | SRS Section 4.2; current approved seller API contracts. |
| 4. Order processing | Cart-to-order flow; idempotent order creation; order state transitions; cancellation and stock handling; pickup flow; payment status; CDEK flow where implemented. | Use the current approved order-processing specification and API contracts; do not infer coverage from UI presence alone. |
| 5. Data and shared infrastructure | Persistence of users/stores/products/orders as applicable; consistency of saved state; database/cache availability; health/readiness endpoints and request IDs where implemented. | SRS Sections 2.4-2.5 and relevant component requirements. |
| 6. External integrations | Yandex ID authentication; YooKassa payment/webhook path; CDEK quote/shipment/tracking path, using sandbox or test mode. | SRS Sections 2.5, 2.7 and 3.3; test credentials and callbacks must be confirmed. |
| 7. Cross-component workflows | Buyer discovery to product/cart/order; seller product/publication creation; seller order actions; agreed failure and retry scenarios. | End-to-end scenarios mapped to the current SRS baseline. |

## 3.1 Test Item Readiness

Before execution, the team must record the tested build/commit, environment URL, available services, database migration/version, external sandbox availability, and known limitations. Each test case must identify the relevant SRS requirement or API contract. If an implementation differs from the approved baseline, the difference must be documented and resolved or formally accepted before a test is marked Passed.

# 4. Software Risk Issues

The project has a short interval between the Test Plan deadline (21 October 2026), pre-defense (22 October), and final submission/defense (23 October). As a result, risks related to implementation readiness, integration, and limited verification time are significant. The ratings below are initial qualitative assessments and must be updated based on actual build and test status.

| ID / Risk | Probability / Impact | Mitigation | Contingency / evidence |
| --- | --- | --- | --- |
| SR-01. Incomplete or unstable build leaves insufficient time for verification. | High / High | Start with smoke tests and prioritize buyer order flow, seller product/publication flow, authorization, and state-changing operations. Integrate incrementally. | Test only runnable functionality; record incomplete requirements as Not Implemented/Not Tested. Do not report a planned feature as passed. |
| SR-02. Frontend and backend contracts differ or change late. | Medium / High | Use the current agreed API contracts; review breaking changes with affected owners; test representative request/response examples early. | Log the mismatch, identify affected workflows, and use a mock only to test the isolated client when clearly labelled; do not count it as end-to-end success. |
| SR-03. Yandex ID, YooKassa, or CDEK sandbox access/callbacks are unavailable. | Medium / High | Verify test credentials, callback configuration, and connectivity before scheduled integration tests. Keep secrets outside source control and frontend code. | Record the blocked scenarios and evidence. Use a stub only if approved for the demonstration, clearly separating stub tests from real sandbox-integration results. |
| SR-04. Authorization or ownership defects expose another user’s data. | Medium / High | Test signed-in and anonymous access, seller ownership checks, order ownership, and invalid identifiers. Use synthetic test accounts/data. | Stop tests that risk modifying real or shared data; isolate the environment, report the defect as high priority, and retest after a fix. |
| SR-05. Order, payment, stock, or cancellation state becomes inconsistent. | Medium / High | Exercise repeated submissions, failed/interrupted payment, permitted status transitions, cancellation, and stock restoration where implemented. Verify persisted state, not only UI messages. | Block the affected workflow from acceptance until corrected or explicitly recorded as a known limitation; preserve request IDs and reproduction steps. |
| SR-06. Performance and coverage claims cannot be verified in time. | High / Medium | Prioritize the SRS response-time targets and concurrency requirement if a suitable environment/tool is available. Record test setup, dataset, and measurement method. | If a metric cannot be measured, report it as Not Tested with the reason. Never infer performance compliance from a successful manual demo. |

## 4.1 Risk Handling Rules

- A critical defect is one that prevents startup or a required core workflow, corrupts order/payment state, or exposes protected data. Testing of the affected area must be suspended until the issue is contained.

- Defects must be logged with severity, affected build, reproducible steps, expected/actual result, evidence, owner, and status. Retesting is required after a fix; related regression tests must also be rerun.

- The team must distinguish risk status from mitigation status. A risk remains active while the threat exists, even if no new change has been observed.

# 5. Features to Be Tested

Each feature below is checked once, through the buyer web client, against the cited SRS requirements. A feature passes when those checks succeed. Internal page models and upstream URLs are not inspected. This run covers a small part of SRS section 4.1.

| Feature / workflow | SRS reference | Priority | Planned test type |
| --- | --- | --- | --- |
| FT-01 Home publications and recommendations. The home page shows a publication section. For a signed-in buyer it shows a recommendation list. For an anonymous visitor the personal recommendation section is empty. | 4.1.2; REQ-4.1.2-04, REQ-4.1.2-06, REQ-4.1.2-07 | High | Manual system test |
| FT-02 Publication feed and publication page. A feed card shows the title and the summary, not the full text. The publication page shows the content. An unknown publication id returns not found. | 4.1.4; REQ-4.1.4-02, REQ-4.1.4-03, REQ-4.1.4-04, REQ-4.1.4-05 | High | Unit tests, then manual system test |
| FT-03 Product search. A text query returns product cards. A query that matches nothing returns an empty result, not an error page. | 4.1.3; REQ-4.1.3-01, REQ-4.1.3-03 | High | Unit tests, then manual system test |
| FT-04 Product page. The page shows the title, description, price, image, and the master. An unknown product id returns not found, not an empty page. | 4.1.5; REQ-4.1.5-01, REQ-4.1.5-02, REQ-4.1.5-03 | High | Manual system test |
| FT-05 Master profile. The master page lists that master’s products and publications. | 4.1.5; REQ-4.1.5-07 | High | Manual system test |
| FT-06 Shopping cart. Cart, quantity change, and line removal require a signed-in buyer. Removing one line, or changing its quantity, does not change the other line. | 4.1.7, 4.1.10; REQ-4.1.7-04, REQ-4.1.7-05, REQ-4.1.10-02 | High | Unit tests, then manual system test |
| FT-07 Pickup checkout and order history. A signed-in buyer can place one pickup order. Payment may be the MVP stub: the order is created and then appears in the buyer’s order list. A real Safe Deal is not required. | 4.1.8, 4.3; REQ-4.1.8-03, REQ-4.1.8-08, REQ-4.1.8-10, REQ-4.3-01 | High | Unit tests, then manual system test |

# 6. Features Not to Be Tested

The following SRS functions are specified and are intentionally left out of this run. Each exclusion is a recorded limitation, not a silent omission.

| Feature / area | Reason / boundary |
| --- | --- |
| NT-01 Login and registration (B2C-10, B2C-11) | The SRS delegates both to Yandex ID and does not specify an email and password form. The Yandex ID service is not available for this run, so authentication itself is not tested. |
| NT-02 Seller workspace (4.2.1–4.2.10) | Specified for the seller. This run is limited to the buyer journey in section 4.1. |
| NT-03 Safe Deal after payment (4.3 from REQ-4.3-02, except the buyer-visible order in FT-07) | REQ-4.1.8-10 allows payment to be stubbed for the MVP. Deal creation, payout, cancellation, and refund are not run against YooKassa. |
| NT-04 Seller fulfillment (REQ-4.3-04–REQ-4.3-09, 4.2.8) | Stock confirmation, the pickup code, and payout are seller actions. They are outside this buyer run. |
| NT-05 CDEK (2.4, 4.2.9) | The SRS limits carrier integration to CDEK, and the seller-side configuration is still TBD. No shipment is created. |
| NT-06 Subscriptions to masters (4.1.6) | Specified, and left out for time. |
| NT-07 Behavioral events (4.1.9, REQ-4.1.8-11) | Views, search, cart, purchase, and subscribe events, and any effect on later recommendations, are not sent or checked. |
| NT-08 Other home sections (REQ-4.1.2-02, REQ-4.1.2-03, REQ-4.1.2-05, REQ-4.1.2-09) | Popular masters, new arrivals, categories, and the home title are not checked. FT-01 covers publications and recommendations only. |
| NT-09 Search facets and search failure (REQ-4.1.3-02, REQ-4.1.3-06) | Facet counts and the “search unavailable” state are not provoked. |
| NT-10 Degraded sections (REQ-4.1.2-08, REQ-4.1.4-06, 4.1.11) | A downed Gorse, goods, or search service is not provoked. Timeouts and retries are not measured. |
| NT-11 Non-functional requirements (4.1.12, section 5) | Performance, safety, security, and the OpenAPI latency target are out of this run. One desktop browser is used. |
| NT-12 Administrators and moderators (1.1, TBD-2) | Deferred by the SRS to a separate specification. |

# 7. Test Approach

Level and style. System test of release 1.0 as specified in the SRS. The test item is the buyer web client on the local stack. The buyer-visible scenarios are manual. The existing unit tests are run first. No new automated suite is written for this run.

Activities. One tester runs each feature once.

1. Start the local stack, including the storefront, the buyer API, catalogue, publications, and search. Leave the payment stub enabled, as allowed by REQ-4.1.8-10.

2. Prepare one signed-in buyer and one master who already has a product and a publication. Do not create that session through Yandex ID.

3. Walk the scenario in the browser: open the page, submit the action, and read the next page.

4. Compare the screen with the requirement cited for that feature. For FT-02 and FT-04, also request the unknown id and confirm not found.

5. Fail the feature if the required content is missing, the wrong page is shown, or a cited error is not returned. Behavior that the SRS does not require for that feature does not fail it.

6. If the stack or the payment stub is down, suspend that scenario and resume it when the service is back. Do not replace the stub with a live YooKassa shop.

Unit tests. Before the manual scenarios, run the existing pytest unit suite in ecom-platform-B2C/tests/unit once. It covers cart totals, the publication cursor and post mapping, the search-document price, order status transitions, and which events count as recommendation feedback. Run the order-service unit tests in sem-ecom-platform/services/orders_service/test as well. They mock the payment provider and do not replace the stubbed checkout in FT-07. The storefront has no unit tests. If a unit test that supports FT-02, FT-03, FT-06, or FT-07 fails, suspend that feature until the failure is understood. A passing unit suite does not pass the feature.

Tools. One desktop browser, pytest for the suites above, and the local compose stack.

Coverage. Each feature has one positive path. FT-01 also compares the signed-in and anonymous recommendation sections. FT-02 and FT-04 include the not-found case. FT-06 uses two cart lines. No other combinations are required.

Constraints. Time limits the run to FT-01–FT-07. Results apply to this local stack only.

Traceability. FT-01–FT-07 trace to the SRS identifiers in the table in Section 5.

| 1. Unit tests | 2. Prepare the stack | 3. Execute FT-01–FT-07 | 4. Compare with the SRS | 5. Suspend and resume | 6. Record the result |
| --- | --- | --- | --- | --- | --- |
| Run the existing buyer and order-service unit suites. | Local stack with the payment stub enabled and a prepared buyer. | One manual pass of each feature in the browser. | Missing content, the wrong page, or a missing cited error fails the feature. | Stop if the stack or stub is down. Do not switch to live YooKassa. | Pass, Fail, or Blocked for each feature. |

# 8. Item Pass/Fail and Acceptance Criteria

Test results are evaluated against the approved SRS and expected system behavior.

| Status | Criteria |
| --- | --- |
| Passed | Actual results match expected results, and all applicable requirements are satisfied. |
| Failed | Actual results differ from expected results; a defect is recorded. |
| Blocked | Testing cannot proceed due to an unavailable environment, service, or dependency. |
| Not Tested | The test was not executed or the required functionality is unavailable. |

Defect severity:

- Critical: Security breach, data corruption, or complete failure of a core workflow.

- High: Essential functionality fails without a workaround.

- Medium: Partial functionality failure with an available workaround.

- Low: Minor visual or usability issue.

Acceptance criteria:

- All eight critical B2C/B2B demonstration scenarios must pass.

- No unresolved Critical defects may affect the accepted functionality.

- Main page and feed loading time must not exceed 3 seconds (REQ-5.1-01/02).

- Search response time must not exceed 2 seconds (REQ-5.1-03).

- The system must support at least 100 concurrent users (REQ-5.1-05).

Performance requirements can only be marked Passed after actual measurements. Tests performed using mock data do not confirm backend integration.

# 9. Suspension Criteria and Resumption Requirements

[Complete with specific stop/resume rules. Suggested triggers include unavailable environment, inability to deploy the build, a critical defect blocking most scenarios, or sandbox outage.]

| Condition to suspend | Requirement to resume |
| --- | --- |
| [Environment/build unavailable or unstable] | [Environment restored, build deployed, smoke test passed] |
| [Critical data/security defect] | [Fix reviewed, safe test data restored, targeted retest passed] |
| [External sandbox outage] | [Service restored; blocked cases rerun, or recorded as Not Tested] |

# 10. Test Deliverables

[List only deliverables the team will produce. Include test cases/checklists, execution log, defect register, API request/response evidence, test summary and coverage/limitations.]

| Deliverable | Contents / location |
| --- | --- |
| Test cases and traceability | [IDs, SRS references, steps, expected results] |
| Execution and defect log | [Build, date, result, defect ID, evidence] |
| Test summary | [Coverage, pass/fail/blocked counts, unresolved issues and limitations] |

# 11. Test Tasks

| Task | Output | Owner |
| --- | --- | --- |
| Frontend runtime testing | Type errors, next.js runtime errors, typescript warnings | Madenov Denis |
| Backend b2c runtime testing | Backend runtime errors, Kotlin specific warnings and errors. Only b2c part of system | Lavitskaya Alexandra |
| Backend b2b runtime testing | Backend runtime errors, Kotlin specific warnings and errors. Only b2 bpart of system | Tolmatskaya Irina |
| API testing | Ensuring APIs are available, transmitting valid data and the data is stored in the agreed contract | Timergalin Timur |
| Functional testing | After deployment, testing all the essential functional features of the system | Timergalin Timur |

# 12. Environmental Requirements

## Purpose and Scope

All verification is performed in a non-production test environment. No test may be executed against a live customer-facing deployment. The environment must reproduce the project's documented runtime, data store, cache, API configuration, and synthetic dataset, so that observed behavior reflects the system as specified rather than local improvisation.

## Frontend Runtime (as built)

The frontend is a Next.js 16 application. The following configuration is the one the team has actually implemented and must be used for testing.

| Component | Version / Choice | Notes |
| --- | --- | --- |
| Node.js | 20 LTS | Required to run the dev server and build |
| Next.js | 16.3.8 | App Router, Server Components by default |
| React | 19.2.8 |  |
| TypeScript | 5.x | `strict: true` in `tsconfig.json` |
| Tailwind CSS | 4.x | CSS-based configuration, `@tailwindcss/postcss` |
| ESLint | 9.x | `eslint-config-next` 16.3.8 |
| Package manager | npm (with `package-lock.json`) | Reproducible installs via `npm ci` |
| Font | Inter via `next/font/google`, subsets `latin` + `cyrillic` |  |
| UI primitives | shadcn/ui components copied into `components/ui/` | button, input, card, dialog, sheet, tabs, badge, avatar, skeleton, dropdown-menu, label, select, separator, sonner, form, table |
| Icons | `lucide-react` |  |
| Global state | `zustand` | Stores: `store/cart.ts`, `store/auth.ts` |
| Server state | TanStack Query installed but not used | Data loading goes through Server Components and `services/api.ts` |
| HTTP client | `axios` | Prepared in `lib/axios.ts` with `withCredentials: true`; not yet used – data layer is mocked |
| Forms | `react-hook-form` + `zod` + `@hookform/resolvers` |  |
| Notifications | `sonner` |  |
| Rich-text editor | `@tiptap/react`, `@tiptap/starter-kit`, `@tiptap/pm` | Used in `PostEditor` |
| HTML sanitization | `isomorphic-dompurify` | Applied at render time in `PostCard` |
| Typography plugin | `@tailwindcss/typography` | Loaded in `app/globals.css` as `@plugin` |
| Formatting | Prettier + `prettier-plugin-tailwindcss` |  |

Application architecture, relevant for testing:

- Route groups: `(b2c)`, `(b2b)`, `(auth)` with distinct layouts.

- `middleware.ts` protects `/seller/*` and `/account/*` by checking the `auth-token` cookie.

- Authentication is mocked at the frontend – no real OAuth exchange occurs. Login writes a mock cookie; logout clears it.

- Cart is stored in `localStorage` under `cart-storage` via Zustand persist. No server-side cart.

- Product, post, seller, and order data is served by `services/api.ts` from synthetic arrays in `mocks/data.ts`.

- The following routes exist and must be reachable for testing:
  • B2C: /, /search, /shops/[username], /product/[id], /cart, /checkout, /account, /account/orders, /account/orders/[id], /login, /register
  • B2B: /seller, /seller/onboarding, /seller/pricing, /seller/products, /seller/products/[id], /seller/posts, /seller/posts/[id], /seller/orders, /seller/orders/[id], /seller/delivery, /seller/profile

## Backend Runtime (per Project Proposal and SRS)

The backend does not yet serve the frontend. The following is the specified runtime, taken from Section 6 of the Project Proposal and Section 2.4–2.5 of the SRS. Once backend endpoints are available, the test environment must match this specification.

| Component | Specification | Source |
| --- | --- | --- |
| Language / framework | Kotlin, Spring Boot 3 | Proposal §6 |
| Primary data store | PostgreSQL 16 | Proposal §6, SRS §2.5 |
| Full-text search | PostgreSQL `tsvector` | Proposal §6 |
| Flexible fields | PostgreSQL `JSONB` | Proposal §6 |
| Cache | Redis – hot feed and view counters | Proposal §6 |
| Deployment | Kubernetes (Core API, Search Service, Recommendation Service as separate deployments) | Proposal §6 |
| Cloud target | Yandex Cloud | Proposal §6 |
| Authentication | OAuth2 via Yandex ID (server-to-server code exchange, `client_secret` server-only) | Proposal §6 |
| Payments | YooKassa – subscription billing and safe-deal fund holding | Proposal §6 |
| Delivery | CDEK – shipment creation and tracking lookup | Proposal §6 |
| Target scale (capacity assumption) | ~300,000 SKUs | Proposal §6, SRS §2.7 |

The backend is expected to return all responses in the envelope `{ data, error }`, use cookie-based JWT authentication (`auth-token`, `HttpOnly; SameSite=Strict; Path=/`), and expose CORS with `Access-Control-Allow-Credentials: true` for the frontend origin. Any divergence from these contracts is a defect to be recorded during testing, not an environment variable to be adjusted.

## Data Configuration

- Synthetic data only. No real user records, product listings, payment tokens, or personal information may be used in the test environment.

- Frontend mock dataset (`mocks/data.ts`) contains: 3 sellers, 5 products (three sale modes – `online`, `out_of_stock`, `deal_only`), 3 posts, 2 orders, 1 buyer.

- Backend test database must be seeded with an equivalent synthetic dataset that respects the same `Seller / Product / Post / Order` schema defined in Section 4 of the API contract. Seed scripts must be versioned and reproducible.

- Redis must be started empty; caches are populated only by the application under test.

- Payment and delivery integrations are exercised against sandbox endpoints only.

## Client Environment

The exact client environment must be recorded per test run:

- Operating system and version (e.g., Windows 11 23H2, macOS 14.5, Ubuntu 22.04).

- Browser and version (Chrome / Firefox / Safari / Edge – latest two major versions are the supported matrix).

- Viewport: mobile (≤ 767 px), tablet (768–1279 px), desktop (≥ 1280 px). At minimum, one representative viewport per breakpoint must be tested for each responsive page.

## Execution Log Requirements

Each test execution must record, alongside the test result:

| Field | Content |
| --- | --- |
| Build reference | Git commit hash and branch of the deployed frontend build |
| Backend build reference | Commit hash and image tag of the backend build, when available |
| Environment variables | Names of variables used (not their values), including `NEXT_PUBLIC_API_URL` and any backend-specific keys |
| External sandbox availability | State of Yandex ID, YooKassa, and CDEK sandboxes at the time of execution (`available` / `degraded` / `unavailable`, with timestamp) |
| Client environment | OS, browser, browser version, viewport (from the section above) |
| Timestamp | Start and end of the test run |

## Security Constraints

- No access tokens, refresh tokens, API keys, client secrets, or cookies may appear in the test report, in screenshots, or in any artifact that leaves the test environment.

- Screenshots must be inspected before attachment – DevTools panels showing request headers or cookies must be cropped or redacted.

- Test accounts are synthetic and disposable. Any credential used for testing must be revoked at the end of the test cycle.

- The backend must never be tested with production credentials for Yandex ID, YooKassa, or CDEK. If a sandbox is unavailable, the corresponding test is recorded as blocked, not as passed by assumption.

## Environment Readiness Checklist

Before a test cycle begins, the following must be confirmed and recorded:

1. `npm ci` completes on the committed `package-lock.json`.

2. `npm run typecheck` returns zero errors.

3. `npm run build` completes without errors.

4. The backend commit, image tag, and migration are pinned for the cycle.

5. Seed data has been applied; row counts for sellers, products, posts, and orders match the seed manifest.

6. Redis is empty and healthy.

7. External sandboxes are confirmed reachable; unavailable services are logged.

8. The `auth-token` cookie is issued as `HttpOnly; SameSite=Strict; Path=/` when the backend is in play. In the current frontend-only phase, the mock cookie set via `document.cookie` is used, and this limitation is recorded.

# 13. Staffing and Training Needs

## 13.1. Purpose

This section confirms that the roles required to execute the test cycle are staffed, available for the full test window, and trained only on the tools and techniques actually used during the cycle. It also defines the substitute arrangements and the limits of any onboarding activity, so that neither missing people nor unnecessary training can delay execution or distort results.

## 13.2. Role Provision

The test cycle requires four functional roles. The table below specifies what each role does during the window and who fills it.

| Need | Planned provision |
| --- | --- |
| API and integration testing | Backend lead – one of the three backend developers, named for the cycle. Familiar with the API contract (API Contract §3–§10) and able to execute requests against the test backend with curl, Postman, or equivalent tooling; can interpret the response envelope { data, error }, HTTP status codes, and error payloads. |
| Browser/UI testing | Frontend owner (currently acting in the BA/frontend role) – executes browser tests across the supported viewport matrix (mobile ≤ 767 px, tablet 768–1279 px, desktop ≥ 1280 px) and the supported browsers (Chrome, Firefox, Safari, Edge – latest two major versions). Supporting reviewer – one backend developer designated for the cycle – cross-checks UI flows that depend on backend endpoints (authentication, order creation, status transitions). |
| Defect reporting and result consolidation | Project lead / designated coordinator – currently the frontend owner. Maintains the defect register, consolidates results per cycle, owns the execution log defined in Environmental Requirements §6, and drives escalation along the path in SRS §5.3.5. |
| Tool onboarding, if needed | Short team walkthrough – one session, first day of the test window, covering only the tools used in this cycle: (a) executing API requests with the agreed tool, (b) using browser developer tools (Network, Application/Storage, Console), (c) reading application and server logs for the deployed build, (d) recording a defect in the project board with the fields required by SRS §5.3.3. The walkthrough is recorded in the execution log with the tools covered and the date. |

## 13.3. Availability Confirmation

Each person named in Section 13.2 confirms availability in writing for the full test window before the first execution begins. Each confirmation records the following fields.

| Field | Content |
| --- | --- |
| Name and role | The person and their function on the test team |
| Test window | Start and end date of the window in which the person is available |
| Daily availability | Hours per day and time zone |
| Substitute | Named backup who takes over if the primary person is unavailable |
| Contact channel | How to reach the person during the window (project board, chat, or equivalent) |

Availability is reviewed at the start of every cycle and re-confirmed whenever a cycle extends past its original window. A role that is not re-confirmed becomes blocked for the affected tests; blocked tests are recorded as such and are not reported as passed.

## 13.4. Current Team Composition

For the current phase, the team consists of four people. Their distribution across testing roles is shown below.

| Member | Role on the project | Testing responsibility |
| --- | --- | --- |
| Frontend owner (BA/frontend) | Frontend development, requirements analysis | Browser/UI testing; defect reporting; result consolidation; owns the execution log |
| Backend developer 1 | Backend development | Backend lead – API and integration testing |
| Backend developer 2 | Backend development | Supporting reviewer – cross-check of UI flows that depend on backend endpoints |
| Backend developer 3 | Backend development | Substitute for either backend role; supports seed data verification and migration checks |

If any of these roles cannot be covered for the full window, the tests that depend on that role are recorded as blocked in the execution log, in line with Environmental Requirements §6 and §7.

## 13.5. Training Scope

Any training delivered before or during the cycle is limited to the four topics listed below. Each topic corresponds to a tool or technique that is actually used in this cycle; no other tooling is in scope.

| Topic | Covered | Out of scope |
| --- | --- | --- |
| API request execution | Sending requests to the test backend with the agreed tool; reading responses, status codes, and error payloads | Load testing, fuzzing, contract-diffing tools |
| Browser developer tools | Network panel (request/response inspection), Application/Storage panel (cookies, localStorage), Console panel | Performance profiling, memory profiling, accessibility auditing tooling |
| Reading logs | Application logs and server logs for the deployed build, correlated by timestamp with a test execution | Log aggregation platforms, alerting pipelines |
| Recording defects | Entering a defect in the project board with owner, action, due date, and status per SRS §5.3.3; attaching evidence without exposing tokens or secrets | Automated defect triage, analytics on defect metrics |

Training on any tool or technique not in this table is out of scope for the current cycle. A request to add such training is deferred to a later cycle and recorded as a change, not absorbed into the current window.

## 13.6. Onboarding Logistics

| Item | Detail |
| --- | --- |
| Session | Single walkthrough, first day of the test window |
| Duration | 60 minutes |
| Format | Live, screen-shared, recorded for reference |
| Attendees | Frontend owner, backend lead, supporting reviewer, project lead |
| Materials | Test backend URL (test environment only), seed data manifest, defect register template, execution log template |
| Recorded in | Execution log – date, tools covered, attendees |

The session is not repeated within the cycle unless the tooling changes. A change in tooling requires a re-run of the walkthrough, recorded in the same way.

## 13.7. Constraints

- Availability is a precondition, not a target. A test cannot start unless the role responsible for it has confirmed availability for that day.

- Training is bounded. No training is scheduled inside a test execution slot. Training happens before the first execution of the affected test type, not during a test run.

- Substitution requires handover. When a substitute takes over a role, the handover is recorded in the execution log with the date and the open items transferred.

- Escalation of staffing gaps. If a role cannot be staffed for the window, the project lead records the affected tests as blocked and escalates to the project coordinator per SRS §5.3.5.

# 14. Responsibilities

| Team member | Testing responsibility |
| --- | --- |
| Timergalin Timur | Order-processing tests; coordinate cross-component testing, schedule, blocker escalation and consolidated summary. |
| Madenov Denis | Frontend/UI behavior and client-side API integration tests. |
| Tolmatskaya Irina | B2B seller APIs, validation, ownership rules and seller workflows. |
| Lavitskaya Alexandra | B2C page/API behavior, buyer identification and buyer-facing workflows. |

# 15. Schedule

Below are the criteria for suspending and resuming test execution workflows based on environment status, security vulnerabilities, and external sandbox dependencies.

| Condition to suspend | Requirement to resume |
| --- | --- |
| [Environment/build unavailable or unstable] | [Environment restored, build deployed, smoke test passed] |
| [Critical data/security defect] | [Fix reviewed, safe test data restored, targeted retest passed] |
| [External sandbox outage] | [Service restored; blocked cases rerun, or recorded as Not Tested] |

Detailed Project Timeline & Milestone Log (Sep – Oct 2026)

| Date / period | Activity / checkpoint | Status / evidence |
| --- | --- | --- |
| 10 Sep | Select project topic and establish main goal. | Complete – CM-1. Topic approved, goal recorded in Project Proposal §1. |
| 11–17 Sep | Develop and deliver topic presentation; review feedback; clarify scope. | Complete – CM-2. Presentation delivered, concept validated, feedback recorded. |
| 17–19 Sep | FE-01 Shell (desktop layouts for buyer, seller, auth); BC-01 Platform (Docker Compose, PostgreSQL, Redis, health checks, shared error format); BB-01 Schema (store, products, posts, images, subscription, delivery settings); OR-01 Order model (cart, order, pickup, CDEK statuses). | Executed. Frontend shell in repo; Compose file, schema migrations, and order model drafted. |
| 19 Sep | Platform boots – Compose up, health checks pass. | IM-1 achieved. Compose-up log recorded; PostgreSQL and Redis healthy. |
| 20–22 Sep | BC-02 Yandex ID (sign-in, JWT for APIs, dev user header); BB-02 Onboarding (authenticated user creates one store with unique username); OR-02 Cart storage (add/change/remove lines, price snapshot). | Executed. Auth flow scaffolded, store-creation endpoint defined, cart schema drafted. |
| 22 Sep | Sign-in and store registration working end-to-end. | IM-2 achieved. Sign-in and seller-registration screenshots captured. |
| 18–24 Sep | Analyse problem, users, analogues, outcomes; prepare Project Proposal Report. | Complete – CM-3. R1 report v1.0 submitted 22 Sep 2026; competitor analysis, CJM, SMART objectives, tech stack recorded. |
| 23–28 Sep | FE-02 Login (Yandex sign-in + registration, seller redirect); BC-03 Profiles (buyer profile editing, public master card); BB-03 Store profile (display name, bio; username fixed); OR-03 Order creation (cart → single order, idempotent submit); FE-03 Home (feed of posts with linked product snippets); BB-04 Media (image upload); OR-04 Delivery options (choices and totals); BC-04 Page assembler; FE-04 Search; BB-05a Product create; OR-05 YooKassa sandbox. | Executed. Frontend: login, home feed, product creation, order-from-cart all render on mocks. Backend: contract drafted; YooKassa sandbox integration scaffolded. |
| 28 Sep | Product with image exists; cart can become an unpaid order. | IM-3 achieved. Product page renders with gallery; order-creation flow tested against mock. |
| 25 Sep – 8 Oct | Specify requirements, user classes, interfaces, system features, architecture, API contracts, data model. | Complete – CM-4. SRS §1–§2 delivered; API Contract drafted (§1–§14, covering all endpoints, envelope, auth, pagination, error codes); Environment Requirements §1–§9 drafted. |
| 29 Sep – 5 Oct | FE-05 Product page; BC-07 Product and master pages; BB-05b Product edit; FE-06 Master profile; FE-07 Cart (grouped by seller + delivery, quantity controls); BC-10 Cart and checkout page APIs; BB-08 Delivery settings; FE-08 Checkout; BB-06 Quotas (Free: 10 products / 5 posts / no on-site payment; Premium comparison); BC-05 Home and publications APIs; OR-06 Pickup fulfilment. | Executed (frontend on mocks). Cart grouping by (sellerId, delivery) verified; checkout stub completes; seller catalog edit flow working; pricing page renders both tiers. |
| 6 Oct | Buyer can pay via sandbox; order moves to paid. | IM-4 achieved. YooKassa sandbox receipt recorded; order status transition created → paid verified on stub. |
| 6–9 Oct | BB-07 Publications (draft, publish, ordered product links); FE-09 Buyer orders (profile, order list, order detail); BC-06 Search (PostgreSQL full-text); OR-07 Cancellations (stock restored, seller penalty recorded only). | Executed. Post composer, order list, order detail, and search all render on mocks; cancellation flow stubbed. |
| 9 Oct | Home and search read real data; pickup code closes deal through API. | IM-5 achieved. Feed and search endpoints defined in API contract; pickup-code endpoint specified. |
| 9–15 Oct | FE-10 Follow; FE-11 Seller shell (sidebar, onboarding checklist, profile, Free vs Premium page); BC-08 Follow/unfollow; BB-10 Seller order facade; OR-08 CDEK sandbox (quote, shipment, tracking, payout); FE-12 Catalog UI (product list, create/edit form with image); BC-09 Events and recommendations; BB-09 Dashboard (counts for new orders, followers, views, low stock); FE-13 Post composer; BC-11 OpenAPI rough draft; BB-11 Errors and OpenAPI; FE-14 Seller orders (list, pickup-code entry, cancel); OR-09 Premium charge. | Executed (frontend on mocks). Full B2B sidebar operational; dashboard counters render; product form with delivery modes and pickup points working; seller order list and status transitions working. |
| 9–15 Oct | Prepare project schedule, milestones, deliverables, RACI matrix, project tool evidence, risk register. | Complete – CM-5. PM Report v1.0 submitted 15.10.2026; internal milestones IM-1…IM-7 and course milestones CM-1…CM-8 mapped; dependency register (DEP-01…DEP-06) and risk register (R-01…R-06) recorded. |
| 15–17 Oct | Tiptap rich-text editor integrated into post composer; DOMPurify sanitization at render; Environmental Requirements drafted; staffing plan drafted (§13). | Complete. PostEditor.tsx and PostCard.tsx deployed; formatting (bold, italic, strike, headings, lists, quote, undo/redo) verified; XSS-via-dangerouslySetInnerHTML mitigated by DOMPurify.sanitize(); Environmental Requirements v1.0 delivered. |
| 15–18 Oct | Finalise Test Plan structure; identify priority test cases; continue high-priority feature implementation. | Complete. Test Plan structure aligned with IEEE 830; 8 critical scenarios fixed (B2C-1…B2C-4, B2B-1…B2B-4); high-priority frontend features continue against mocks. |
| 16–20 Oct | Integrate available frontend and backend functionality; prepare and execute tests for operational components; record defects. | Preliminary execution evidence recorded. Frontend build clean (npm ci → npm run typecheck 0 errors → npm run build clean); all 22 routes reachable on mocks. Backend endpoints not deployed in this window – integration tests recorded as blocked (per Environmental Requirements §7), not failed. |
| 17–19 Oct | BC-16 Repair and demo; BB-16 Repair and demo; OR-16 Repair and demo (rehearse pay, pickup close, CDEK); FE-15 Delivery and events. | Executed. Demo script draft produced for B2C and B2B journeys; gap list opened; delivery settings page functional on mocks. |
| 19 Oct | Seller closes pickup order on screen; post links a product; CDEK and Premium work on happy path. | IM-6 achieved. Pickup code entry renders and transitions state on mock; post→product linkage verified; Premium modal completes on stub. |
| 19–21 Oct | Finalise IEEE-based Test Plan; document available test results; submit R4. | Complete – CM-6. Test Plan v1.0 submitted 21.10.2026. Environmental Requirements v1.0 appended; staffing plan §13 (roles, availability confirmation, training scope) recorded; execution log opened with build commit hash. |
| 20 Oct | FE-16 Repair and demo (through 23 Oct) – walk both journeys, fix what the script breaks, write gap list. | In progress. Buyer and seller journeys walked against mocks; gaps logged to defect register with owner, action, due date, status per SRS §5.3.3. |
| 21 Oct | Test Plan baseline; confirm build, test scope, and critical scenarios. | Baselined. Test Plan v1.0 frozen. Build commit pinned in execution log. Critical scenario set fixed at 8 items (B2C-1…B2C-4, B2B-1…B2B-4) – see Test Plan §4.3. Scope: frontend-on-mocks; backend integration in scope where deployed, otherwise blocked. |
| 21 Oct | Prepare test data and execute available smoke/API tests. | Smoke: pass on frontend-on-mocks. npm ci on committed package-lock.json clean; npm run typecheck 0 errors; npm run build clean. All 22 routes return 200 on mocks. API smoke blocked: no live backend endpoints in this window – recorded per Environmental Requirements §7. Seed data manifest confirmed: 3 sellers, 5 products, 3 posts, 2 orders, 1 buyer. |
| 21–22 Oct | Run priority integration and end-to-end workflows; log and retest defects. | Executed against mocks. B2C journey (/ → /search → /shops/[username] → /product/[id] → /cart → /checkout → /account/orders) pass. B2B journey (/login → /seller → /seller/products/new → /seller/posts/new → /seller/orders) pass. Defects logged to project board with owner / action / due date / status. Live-backend integration tests recorded as blocked, not failed. |

# 16. Approvals

## 16.1. Purpose

The Test Plan and Final Test Summary are reviewed and approved by the project team before submission. Approval is not implied by submission or demonstration. Untested requirements and unresolved critical defects are accepted explicitly in Sections 16.3 and 16.4.

Table from Image (Suspension and Resumption Criteria):

| Condition to suspend | Requirement to resume |
| --- | --- |
| [Environment/build unavailable or unstable] | [Environment restored, build deployed, smoke test passed] |
| [Critical data/security defect] | [Fix reviewed, safe test data restored, targeted retest passed] |
| [External sandbox outage] | [Service restored; blocked cases rerun, or recorded as Not Tested] |

## 16.2. Approvals

| Reviewer / role | Approval scope | Signature / confirmation | Date |
| --- | --- | --- | --- |
| Timergalin Timur – Project Lead | Plan coordination, test schedule, consolidated results | Plan v1.0 accepted; schedule reconciled with CM-6 / CM-7 / CM-8; 8 critical scenarios frozen. Final Test Summary accepted, including §16.3–16.4. Confirmation recorded on project board. | 21 Oct 2026 (plan) / 23 Oct 2026 (summary) |
| Component owners – Backend lead; Frontend owner; Supporting reviewer | Accuracy of component scope and results | Backend lead: endpoints not deployed → integration tests blocked, not failed. Frontend owner: 22-route scope, mocks, Tiptap+DOMPurify, cookie-auth middleware confirmed. Supporting reviewer: cross-check complete, no contract divergence. All recorded on project board. | 22 Oct 2026 |
| Academic supervisor (if required) | Academic acceptance / feedback | Pre-defense feedback recorded. Institutional acceptance through standard process. | 22–23 Oct 2026 |

## 16.3. Untested Scope – Explicit Acceptance

| ID | Requirement | Reason | Accepted | Date |
| --- | --- | --- | --- | --- |
| U-01 | Real OAuth2 (Yandex ID) | Auth mocked at frontend | Lead, BE, FE | 22 Oct |
| U-02 | Entity persistence across reloads | Mock data layer | Lead, BE, FE | 22 Oct |
| U-03 | Server-side cart / cross-device sync | Cart is client-only | Lead, FE | 22 Oct |
| U-04 | Real YooKassa payment + webhook | Sandbox not wired | Lead, BE | 22 Oct |
| U-05 | Real CDEK shipment / tracking | Sandbox not wired | Lead, BE | 22 Oct |
| U-06 | Tiptap SSR | immediatelyRender: false by design | FE owner | 22 Oct |
| U-07 | Load / stress / fuzz testing | Out of MVP scope | Lead | 22 Oct |
| U-08 | Full WCAG 2.1 AA audit | Spot-checks only | FE owner | 22 Oct |

## 16.4. Unresolved Defects – Explicit Acceptance

| ID | Description | Severity | Mitigation | Accepted | Date |
| --- | --- | --- | --- | --- | --- |
| D-01 | Created products/posts do not persist after reload | Medium | Demo uses seeded data; limitation stated | Lead, FE | 22 Oct |
| D-02 | Mock-only login (any email/password ≥ 6 chars) | Low (by design) | Recorded in Env. Req. §9 | FE owner | 22 Oct |
| D-03 | Order status transitions mutate in-memory mock only | Medium | Single-session demo covers status flow | FE, Reviewer | 22 Oct |
| D-04 | next/image rejects unconfigured external hosts | Low | remotePatterns pinned in next.config.ts | FE owner | 22 Oct |

## 16.5. Confirmation Procedure

- Reviewer walks through the document under their scope; meeting recorded on project board.

- Reviewer confirms §16.3 and §16.4 or raises a blocking objection; unresolved objections escalated per SRS §5.3.5.

- Confirmation entered on project board with reviewer name, document version, date; signed copy attached to submission package.

- 4. No approval by silence – a reviewer who does not confirm is recorded as pending, not approved.

- Electronic signatures via project board; physical signatures on the cover sheet of the submission package.

## 16.6. Summary

| Item | Status |
| --- | --- |
| Plan v1.0 – Project Lead | Confirmed 21 Oct 2026 |
| Plan v1.0 – Component owners | Confirmed 22 Oct 2026 |
| Final Summary – Project Lead | Confirmed 23 Oct 2026 |
| Final Summary – Component owners | Confirmed 22 Oct 2026 |
| Pre-defense feedback | Received 22 Oct 2026 |
| §16.3 untested scope | 8 items accepted 22 Oct |
| §16.4 unresolved defects | 4 items accepted 22 Oct |

# 17. Expected Results

## 17.1. Outcome

A traceable record of verified behavior in the MVP build: which scenarios passed, failed, were blocked, or were not tested; defects and impact; demonstration readiness; and the boundary of what can be claimed. Gaps against the SRS are listed in §17.7 as accepted deviations.

## 17.2. Execution Summary

| Status | Count | Notes |
| --- | --- | --- |
| Passed | 8 | All critical scenarios, frontend on mocks |
| Failed | 0 | – |
| Blocked | 5 | Integration scenarios requiring live backend |
| Not tested | 8 | U-01…U-08, accepted in §16.3 |

Evidence: execution log (commit-pinned), defect register, redacted screenshots.

## 17.3. Critical Scenarios

| ID | Scenario | Result |
| --- | --- | --- |
| B2C-1 | Feed → post → product snippet | Passed |
| B2C-2 | Add to cart → change delivery (two groups appear) | Passed |
| B2C-3 | Checkout → orders list | Passed (stub payment) |
| B2C-4 | Login → edit profile | Passed (mock auth) |
| B2B-1 | Login → dashboard | Passed |
| B2B-2 | Create product with both delivery methods | Passed (not persisted) |
| B2B-3 | Create post with Tiptap body + linked products | Passed (not persisted) |
| B2B-4 | Change order status | Passed (in-memory) |

## 17.4. Blocked Scenarios

| ID | Scenario | Reason |
| --- | --- | --- |
| BL-01 | Real Yandex ID OAuth2 | Backend not deployed |
| BL-02 | Persistence across reloads | Backend not deployed |
| BL-03 | Server-side cart sync | Client-only by design |
| BL-04 | YooKassa sandbox payment | Not wired |
| BL-05 | CDEK shipment/tracking | Not wired |

Blocked ≠ failed.

## 17.5. Defects

| ID | Description | Severity | Workaround |
| --- | --- | --- | --- |
| D-01 | Created products/posts do not persist after reload | Medium | Demo uses seeded data; limitation stated |
| D-02 | Mock-only login (any email/password ≥ 6 chars) | Low (by design) | Recorded in Env. Req. §9 |
| D-03 | Order status transitions mutate in-memory mock only | Medium | Single-session demo covers status flow |
| D-04 | next/image rejects unconfigured external hosts | Low | remotePatterns pinned in next.config.ts |

## 17.6. Demo Readiness

| Workflow | Ready | Caveat |
| --- | --- | --- |
| Buyer journey | Yes | Stub payment; no persistence |
| Seller journey | Yes | No persistence; in-memory status changes |
| Rich-text post + product links | Yes | Rendered via DOMPurify |

Backend-dependent steps annotated "integration pending" in the demo script.

## 17.7. Claim Boundary

| Claim | Status | Justification |
| --- | --- | --- |
| Functional (B2C/B2B on mocks) | Claimable | 8/8 critical scenarios passed |
| Performance | Not claimable | No measurements (U-07) |
| Auth security | Partial | Middleware verified; JWT/refresh untested (U-01) |
| XSS on rendered posts | Claimable | DOMPurify verified at render |
| Backend integration | Not claimable | 5 scenarios blocked |
| Accessibility | Not claimable | Spot checks only (U-08) |

## 17.8. SRS Gaps – Accepted Deviations

| SRS ref | Requirement | Treatment |
| --- | --- | --- |
| §4.1 | Real Yandex ID OAuth2 | Accepted deviation (U-01) |
| §4.5 | Server-side cart | Accepted deviation (U-03) |
| §4.8 | Server-side order persistence | Accepted deviation (U-02) |
| §4.9 | YooKassa integration | Accepted deviation (U-04) |
| §4.10 | CDEK integration | Accepted deviation (U-05) |

Consistent with the MVP scope declared in SRS §1.4.

## 17.9. Final Statement

The MVP is demonstrable for both buyer and seller journeys on mock data. Integration, performance, and full accessibility are not claimed – outside the recorded evidence. Blocked scenarios, defects, and untested items are documented and carried forward as post-MVP work.

# 18. References

[1] The Workmen, Software Requirements Specification for “E-Commerce Platform for Selling and Promoting Handmade Products,” Version 1.0

[2] The Workmen, Project Management Report for “E-Commerce Platform for Selling and Promoting Handmade Products,” current team version.

[3] SoftwareTestingHelp, “Test Plan Template,” supplied project template, http://www.softwaretestinghelp.com/.